Project Demo Planning

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab4ce760fc666a751b52130 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Project Demo Planning

| S.No | Demo Section | Description | Duration (mins) | Responsible Member |
| --- | --- | --- | --- | --- |
| 1 | Introduction & Problem Statement | Present the project title, team members, and the 5 problem statements addressed by AI StudyBuddy | 2 | Ayisha H T |
| 2 | Solution Overview & Architecture | Explain the proposed solution, technology stack (Node.js, Express, MongoDB, Gemini AI), and MVC architecture | 2 | Ashwitha V |
| 3 | Live Demo — Authentication | Demonstrate user registration and login via Postman, showing JWT token generation | 2 | Sahira Safrin M |
| 4 | Live Demo — Material Upload & AI Features | Upload a study material file, then demonstrate AI summary, flashcards, quiz, and study plan generation | 4 | Sujatha S |
| 5 | Admin Features & Error Handling | Show admin endpoints (list users, stats) and error handling (invalid token, invalid file type) | 2 | Ayisha H T |
| 6 | Q&A Session | Answer questions from evaluators about the project implementation | 3 | All Members |

Demo Flow Summary

| Step | Activity | Notes |
| --- | --- | --- |
| 1 | Introduction & Problem Statement | Introduce AI StudyBuddy and explain the 5 key problems it solves for students |
| 2 | Solution Overview | Walk through the technology stack, architecture diagram, and project structure |
| 3 | Live Feature Demonstration | Start the server (npm start), register a user, login, upload material, generate summary, flashcards, quiz, and study plan — all via Postman |
| 4 | Q&A Session | All team members answer evaluator questions about implementation, design decisions, and future plans |

Demonstration of Proposed Features

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab4ce760fc666a751b52130 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Demonstration of Proposed Features

| S.No | Feature Name | Description | Status | Demonstrated | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | User Registration | Register with name, email, password. Password hashed with bcrypt. Returns JWT access and refresh tokens. | Implemented | Yes | POST /api/auth/register — 201 Created |
| 2 | User Login | Authenticate with email and password. Returns JWT tokens. | Implemented | Yes | POST /api/auth/login — 200 OK |
| 3 | Token Refresh | Issue new token pair using valid refresh token. | Implemented | Yes | POST /api/auth/refresh — 200 OK |
| 4 | Study Material Upload | Upload .txt/.md/.pdf files (max 5MB). Content extracted and stored in MongoDB. | Implemented | Yes | POST /api/materials/upload — 201 Created |
| 5 | AI Summary Generation | Generate concise bullet-point summary from material using Gemini AI. | Implemented | Yes | POST /api/materials/:id/summarize — 200 OK |
| 6 | AI Flashcard Generation | Generate Q&A flashcards (JSON) from material. Count configurable. | Implemented | Yes | POST /api/materials/:id/flashcards — 200 OK |
| 7 | AI Quiz Generation | Generate MCQ quiz (JSON) with options and correct answers. | Implemented | Yes | POST /api/materials/:id/quiz — 200 OK |
| 8 | AI Study Plan Generation | Generate personalized day-by-day study schedule based on goal, hours, days. | Implemented | Yes | POST /api/materials/:id/study-plan — 200 OK |
| 9 | Admin User Management | List all users, delete users and their materials. | Implemented | Yes | GET /api/admin/users, DELETE /api/admin/users/:id |
| 10 | Admin Platform Statistics | View total user and material counts. | Implemented | Yes | GET /api/admin/stats — 200 OK |

Feature Implementation Summary

| Metric | Value |
| --- | --- |
| Total Features Proposed | 10 |
| Total Features Implemented | 10 |
| Total Features Demonstrated | 10 |
| Overall Implementation Rate (%) | 100% |

Team Involvement in Demonstration

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab4ce760fc666a751b52130 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Team Involvement in Demonstration

| S.No | Team Member Name | Role in Demo | Section Presented | Contribution Summary | Participation |
| --- | --- | --- | --- | --- | --- |
| 1 | Ayisha H T | Team Lead / Presenter | Introduction, Problem Statement, Admin Features & Error Handling | Led the project setup and architecture design. Developed the Express server (index.js), database connection (db.js), and Gemini AI utility (gemini.js). Coordinated team tasks and created API documentation. | Active |
| 2 | Ashwitha V | Solution Architect / Presenter | Solution Overview & Architecture | Implemented JWT authentication system (authController.js, tokens.js) and auth middleware (auth.js). Set up bcrypt password hashing and Role-Based Access Control (protect, adminOnly). | Active |
| 3 | Sahira Safrin M | API Developer / Presenter | Live Demo — Authentication | Developed material management endpoints (materialController.js) and AI generation endpoints (flashcards, quiz, study-plan). Implemented Multer file upload middleware (upload.js). | Active |
| 4 | Sujatha S | Tester / Presenter | Live Demo — Material Upload & AI Features | Conducted comprehensive Postman testing of all 18 API endpoints. Documented test cases and test results. Prepared the Postman collection for demonstration. | Active |

Team Coordination Notes

| Team Leader / Coordinator | Ayisha H T |
| --- | --- |
| Overall Team Coordination Rating (1-5) | 5 |
| Any issues during demo | None — all team members rehearsed their sections before the final demonstration |
| How issues were resolved | Regular WhatsApp communication and a dedicated Google Meet rehearsal session ensured smooth coordination |

Communication

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab4ce760fc666a751b52130 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Communication Plan

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp Group Chat | Ayisha, Ashwitha, Sahira, Sujatha | Discuss daily progress, blockers, and next tasks |
| 2 | Progress Update | Weekly | Google Meet Video Call | Ayisha, Ashwitha, Sahira, Sujatha | Review sprint progress and plan upcoming work |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp + VS Code Live Share | Relevant team members | Resolve technical issues and bugs collaboratively |
| 4 | Stakeholder Review | Bi-Weekly | In-person meeting with project guide | All members + Project Guide | Present progress and receive feedback |
| 5 | Final Demo Rehearsal | Once | Google Meet + Screen Share | Ayisha, Ashwitha, Sahira, Sujatha | Practice the full demonstration flow with Postman |
| 6 | Code Review | As Needed | GitHub Pull Requests | All members | Review code changes before merging |

Communication Challenges & Resolutions

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Coordinating schedules for team meetings across different class timetables | Used asynchronous WhatsApp updates for daily standup; scheduled Google Meet calls on weekends |
| 2 | Understanding the Gemini API integration and prompt engineering | Ayisha created a shared API documentation guide (API_DOCUMENTATION.md) that all members referenced |
| 3 | Merging code changes without conflicts | Adopted a modular development approach — each member worked on separate controllers/modules to minimize conflicts |

Scalability & Future Plan

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab4ce760fc666a751b52130 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Current System Limitations

| S.No | Limitation | Impact | Priority |
| --- | --- | --- | --- |
| 1 | No frontend UI — backend API only, tested via Postman | Students cannot interact with the platform visually; limits user adoption | High |
| 2 | Basic PDF text extraction (plain text only, no OCR for images/scanned PDFs) | Complex PDFs with embedded images or scanned pages may not extract fully | Medium |
| 3 | Single-server local deployment — not hosted on cloud for public access | Only accessible on localhost; cannot serve remote users | High |

Scalability Plan

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Single-user local testing via Postman | Deploy on cloud (AWS/Render/Vercel) with load balancing. Express.js supports clustering for multi-core utilization. |
| 2 | Data Storage | MongoDB Atlas cloud database (free tier) | Upgrade to MongoDB Atlas dedicated cluster with auto-scaling, sharding for large datasets, and automated backups. |
| 3 | Performance | AI generation takes 3-8 seconds per request (Gemini API latency) | Implement response caching for repeated queries. Use Redis for session management. Queue AI requests with Bull/BullMQ for high concurrency. |
| 4 | Security | JWT with bcrypt, environment variables for secrets | Add rate limiting (express-rate-limit), input sanitization (helmet, express-validator), HTTPS enforcement, and API key rotation. |

Future Roadmap

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 2 | Frontend UI using React.js or Next.js — visual interface for registration, material upload, and viewing AI-generated content | 3 months | Dramatically improves user experience and adoption. Students interact visually instead of via Postman. |
| Phase 3 | AI Chatbot for interactive doubt solving — real-time Q&A with Gemini about uploaded materials. Progress tracking dashboard — track study completion and quiz scores over time. | 6 months | Adds interactive learning capabilities. Progress tracking motivates students and identifies weak areas. |
| Phase 4 | Mobile app (React Native). Multi-language support for AI content generation. Collaborative study groups — share materials and AI content with peers. LMS integration (Moodle, Google Classroom). | 12 months | Expands platform reach to mobile users. Multi-language support serves diverse student populations. LMS integration brings AI StudyBuddy into existing educational workflows. |